Regression Test Plan for "saucedemo.com"
Document Version: 1.0
Date: [14/11/2024]
Prepared by: [Jessit Mamani Sanchez]
Reviewed by:
Approved by:

1. Objective
The aim of this test plan is to validate the core functionalities of saucedemo.com, ensuring that key user flows, including login, inventory navigation, cart management, and the checkout process, remain stable and functional following system updates or changes.
2. Test Scope
This plan includes both manual and automated testing focused on the following critical areas:
2.1. Test Areas and URLs
- Home Page (Login): https://www.saucedemo.com/
  - Key Elements: Username and password fields, login button, error messages.
  - Manual Tests:
    - Validate proper input and credential validation.
    - Test with various user profiles (standard_user, locked_out_user, problem_user, performance_glitch_user).
    - Confirm the visibility and functionality of the login button and error handling for invalid credentials.
- Inventory Page: https://www.saucedemo.com/inventory.html
  - Key Elements: Product list, sorting options, product images, "Add to Cart" buttons.
  - Manual Tests:
    - Verify that products load correctly with accurate details (name, price, image).
    - Test the impact of sorting options on product display.
    - Ensure that adding products to the cart updates the cart counter.
- Cart Page: https://www.saucedemo.com/cart.html
  - Key Elements: Cart items, "Remove" buttons, "Checkout" button, total amount.
  - Manual Tests:
    - Confirm the correct display of items added to the cart (name, quantity, price).
    - Validate the "Remove" function and correct cart total recalculation.
    - Test the transition to the checkout process upon clicking "Checkout."
- Checkout Step One: https://www.saucedemo.com/checkout-step-one.html
  - Key Elements: Customer information fields, "Continue" button.
  - Manual Tests:
    - Ensure input fields accept data and perform validation checks.
    - Verify that the "Continue" button only works when all required fields are filled.
    - Check error messages for missing or incomplete entries.
- Checkout Step Two: https://www.saucedemo.com/checkout-step-two.html
  - Key Elements: Order summary, pricing details, "Finish" button.
  - Manual Tests:
    - Confirm that the order summary matches the items in the cart.
    - Verify that price calculations are accurate and totals are correct.
    - Ensure the "Finish" button works as expected and proceeds to confirmation.
- Order Confirmation Page: https://www.saucedemo.com/checkout-complete.html
  - Key Elements: Confirmation message, order details, "Back Home" button.
  - Manual Tests:
    - Verify the display of the confirmation message.
    - Confirm that the "Back Home" button redirects correctly to the home page.
3. Test Strategy
3.1. Manual UI Testing
- Cross-Browser Compatibility: Ensure functionality and visual consistency across Chrome, Firefox, Safari, and Edge.
- Responsive Design: Confirm that all pages display and function properly on mobile and tablet devices.
- Element Interaction: Validate the usability of buttons, forms, and links throughout the site.
3.2. Backend Testing
- Cart and Checkout Flow: Ensure that items can be added to and removed from the cart accurately, with correct total updates.
- Data Integrity: Validate that inventory and user data remain consistent through different stages of navigation and purchase.
4. When to Run Regression Tests
4.1. Product Updates: For new product launches or updates to pricing and availability.
4.2. Major System Changes: For database updates, infrastructure modifications, or the addition of new features.
4.3. Bug Fixes: Following fixes of significant defects that may impact core functionalities.
4.4. Performance Enhancements: After changes aimed at improving site speed and transaction efficiency.
5. Test Environment
5.1. Browsers: Chrome, Firefox, Safari, Edge.
5.2. Devices: Desktop (Windows/Mac), mobile (iOS/Android).
5.3. Test Accounts: standard_user, locked_out_user, problem_user, performance_glitch_user.
6. Automation Tools
6.1. Playwright: For UI automation across different browsers.
6.2. Postman and Newman CLI: For API testing and CI/CD pipeline integration.
7. Reporting
7.1. Execution: All manual and automated tests will be conducted following updates, performance improvements, and critical bug fixes.
7.2. Documentation: Results will be documented with supporting evidence such as screenshots, and any issues will be reported in tracking tools like Jira.